## Slide 1: TechCorp IAM Platform Implementation Plan
A Strategic Roadmap for Secure and Scalable Identity Management
Presented by: V GOWTHAM
Date: 07.05.2025

## Slide 2: Executive Summary
Overview of the IAM implementation plan
Goals: Enhanced security, streamlined access, operational efficiency
Approach: Phased rollout, cross-functional collaboration, secure integration

## Slide 3: Project Objectives
Strengthen cybersecurity posture
Automate user lifecycle management
Enable secure access across cloud, on-prem, and hybrid environments
Ensure compliance with industry regulations

## Slide 4: High-Level Implementation Phases
Phase 1: Planning & Assessment
Phase 2: Architecture & Design
Phase 3: Core Platform Deployment
Phase 4: Integration & Testing
Phase 5: Go-Live & User Training
Phase 6: Monitoring, Optimization, and Continuous Improvement

## Slide 5: Phase 1 - Planning & Assessment
Stakeholder identification
Define business and technical requirements
Assess current IAM maturity
Risk and gap analysis
Deliverable: Project charter, requirements document

## Slide 6: Phase 2 - Architecture & Design
Select IAM tools (e.g., Okta, Azure AD, SailPoint)
Define user roles, access policies, governance model
Design integration blueprint (cloud, on-prem, SaaS)
Deliverable: Architecture blueprint, policy matrix

## Slide 7: Phase 3 - Core Platform Deployment
Deploy IAM core services (SSO, MFA, provisioning)
Implement identity repository and connectors
Configure policy-based access control
Deliverable: IAM environment ready for integration

## Slide 8: Phase 4 - Integration & Testing
Integrate with HRIS, ERP, cloud apps (e.g., Salesforce, SAP)
Address legacy system integration using middleware/APIs
Conduct functional, security, and user acceptance testing
Deliverable: Verified and validated IAM integrations

## Slide 9: Phase 5 - Go-Live & User Training
Finalize cutover plan and execute migration
Conduct role-based training sessions
Launch helpdesk support for IAM services
Deliverable: Fully functional IAM in production

## Slide 10: Phase 6 - Optimization & Continuous Improvement
Monitor KPIs and audit logs
Perform periodic access reviews
Tune policies, automate new use cases
Deliverable: Ongoing IAM governance model

## Slide 11: Integration Challenges & Solutions
Challenges:
- Legacy system incompatibility
- Cloud app API limitations
- Complex role structures
Solutions:
- Use integration platforms and SCIM protocol
- API gateway for secure interfacing
- Role mining to define standardized access roles

## Slide 12: Key Milestones & Timeline
Milestone | Timeline
---|---
Planning & Assessment | Month 1
Design Finalization | Month 2
Core Deployment | Month 3-4
Integration & Testing | Month 5-6
Go-Live | Month 7
Optimization Phase Begins | Month 8+

## Slide 13: Resources & Budget Considerations
Project team (IAM lead, engineers, compliance, HR)
Vendor licensing and consulting fees
Training, change management
Estimated budget: [$X million] over 12 months

## Slide 14: Business Alignment & Impact
Supports digital transformation and innovation
Enhances trust with customers and partners
Enables secure, seamless user experience
Aligns with cybersecurity and compliance goals

## Slide 15: Next Steps
Stakeholder approval
Finalize vendor agreements
Launch detailed project planning workshops

## Slide 16: Q&A
Questions, Comments, or Feedback?